## Slide 1
S. Tomé e Príncipe:
Adaptation to Climate Change Project
(for Vulnerable Coastal Communities) (GEF TF099869-ST)
Project summary and
Early Lessons Learned

## Slide 2
Location of the Islands

## Slide 3
Location of the Islands

## Slide 4
Justification- In general, it is expected that climate change in São Tomé e Príncipe will have the following effects:
Median increase in precipitation projected for 2040-2060 (mm/month) in September –November
A rise in temperature of 1-2 C by2050
Drier seasons in March-May
Increased precipitation during September-November
Stronger winds in December-February, and potentially more fog, reducing the visibility to the fishermen (who navigate by sight)

## Slide 5
Canoes park

## Slide 6: Artisanal fisherman during fisheries

## Slide 7: Heavy rain followed by floods

## Slide 8
Impacts of coastal erorion

## Slide 9: Impacts of coastal erosion

## Slide 10
Impacts of coastal erosion

## Slide 11
Component B:
Adaptation for
Vulnerable
Coastal
Communities
Componente C:
Capacity
Reinforced
Component
D
:
Program
Management
a
Componente
A:
Adaptation
For Inland
Communities
Components financed by the Project (GEF/LDCF/
World Bank)
The Project is part of a broader National Adaptation Program which includes several partners
Components financed by
UNDP/Japan/
LDCF
European Union Project (FED) for Coastal Protection
Government Projects

## Slide 12
Location of Pilot Communities
The Early Warning and Safety at Sea component is national in scale.
The Protection of Vulnerable Communities focuses on 4 pilot communities:
Ribeira Afonso, Santa Catarina, Malanza e Sundy

## Slide 13
S. Tomé e Príncipe:
Project GEF: Adaptation to Climate Change – Coastal Areas
The Project has three components:
Coastal Early Warning System and Safety at Sea (US$1.9 M)
1.1 System of Early Warning
1.2 Safety at Sea for Artisanal Fishers
2. Coastal Protecction for Vulnerable Communities (US$1.8 M)
2.1 Community Preparedness
2.2 Coastal Protection for Vulnerable Communities
2.3 Coastal Policy
3. Project Management (US$0.4 M)
Objective: To increase the adaptive capacity of vulnerable coastal communties in São Tome e Príncipe to the adverse impacts of climate change and variability
Total US$4.1 million
The project was signed in 20 June 2011

## Slide 14
Selected Results to Date (at 1.3 years of implementation)
Early Warning System
Results to Date:
An Agreement Protocol for Early Warning specifying the roles of the different agencies was signed between Met Department, DG of Environment, CONPREC (Disaster Management Agency), Port Authority, Coast Guard and MARAPA
Expected Results (at end of project): At least 75% of fishers have access to 12 hour weather forecast during the fog/storm season
The protocol is very simple (3 pages) and took only a few weeks to finalize and sign

## Slide 15
Selected Results to Date (at 1.3 years of implementation)
Early Warning System
Results to Date:
An assessment mission in collaboration with UK-Met Department is arriving shortly to assess viability and specifications for a potential Doppler radar
Procurement of a marine meterological station has started
All equipment is being assessed carefully to ensure sustainability

## Slide 16
Component 1.2
Safety at Sea for Artisanal Coastal Fishermen
1.1 Basic Safety at Sea equipment procured:
1.1 Radar reflectors for canoes
1.2 Life saving vests
1.3 Rain jackets
1.4. Waterproof bags for mobile phones
1.5 Basic navigation equipment
MARAPA (Specialized NGO) about to start training in safety at sea for about 485 fishermen
Disaster Management Committee (CONPREC) formed 11 climate risk management committees in Sao Tome and 3 in Principe
Training of community
committees is ongoing
Contribuicao GEF: US$0.33 M

## Slide 17
Component 1.2
Examples of Immediate Results for Community Risk Management Committees
1. Clogged canal (in Ribeira Afonso) has been cleaned voluntarily by the committee after the last visit
Very vulnerable households (photos right in Malanza and Praia Melao) threatened by the sea were identified and Government alerted to provide immediate help

## Slide 18
Component 2:
Coastal Protection for Vulnerable Communtities
A detailed geomorphological and social study has been completed, identifying priority adaptation interventions
A manual for community participation procedures is near completion
Participatory vulnerability mapping is being completed
Detailed engineering designs being done for structural works
Indicadors Participatory vulnerability plans developed and adopted River and coastal flood protection works and soft adaptation measures Number of community-based activities supported

## Slide 19
Component 2:
Coastal Protection for Vulnerable Communtities
Detailed engineering designs being done for structural works

## Slide 20
alll
Component 2:
Roof Print Maps shows a very significant coastline loss in Malanza (south of Sao Tome). The slope is very shallow and may be helped by revegetation and beach nourishment.

## Slide 21
Next Steps
Overlay projected future changes in coastline under sea level rise and future climate change Continue participatory discussions with communities and local district governments to help plan better for the future Implement pilot adaptation activities Over the long term, government to place location of social and economic infrastructure in lower risk areas.... ...thus gradually attracting settlement expansion away from areas of high risk... This interactive, participatory planning is expected to lead to transformational adaptation

## Slide 22
Thank you very much for listening